## Slide 1: Some Thoughts on Time Management A Principles Approach
Michael A. Heroux
Senior Scientist
Center for Computing Research, Sandia National Laboratories
Scientist in Residence, St John’s University, MN
Sandia National Laboratories is a multi-program laboratory operated by Sandia Corporation, a wholly owned subsidiary of Lockheed Martin company, for the U.S. Department of Energy’s National Nuclear Security Administration under contract DE-AC04-94AL85000.

## Slide 2: Time Multipliers
Commit some time to Important but not Urgent work.
Be done-done.
Leave bread crumbs.
Engage in complementary multi-tasking.
Leave slack in your schedule.
Work with synergistic people.
How can we do this? Consider Kanban.

## Slide 3: Kanban principles
Limit number of “In Progress” tasks
Productivity improvement:
  Optimize “flexibility vs swap overhead” balance. No overcommitting.
  Productivity weakness exposed as bottleneck. Team must identify and fix the bottleneck.
  Effective in R&D setting. Avoids a deadline- based approach. Deadlines are dealt with in a different way.
Provides a board for viewing and managing issues
Task: Have Eureka moment by Tuesday.

## Slide 4: Basic Kanban
Backlog | Ready | In Progress | Done
Any task idea Trim occasionally Source for other columns | Task + description of how to do it. Could be pulled when slot opens. Typically comes from backlog. | Task you are working on right now. The only Kanban rule: Can have only so many “In Progress” tasks. Limit is based on experience, calibration. Key: Work is pulled. You are in charge! | Completed tasks. Record of your life activities. Rate of completion is your “velocity”.
Notes:
Ready column is not strictly required.
Other common column: In Review
Can be creative with columns:
  Waiting on Advisor Confirmation.

## Slide 5: Personal Kanban
Personal Kanban: Kanban applied to one person.
  Apply Kanban principles to your life.
  Fully adaptable.
Personal Kanban: Commercial book/website.
  Useful, but not necessary.
http://www.personalkanban.com

## Slide 6: Kanban Tools
Wall, whiteboard, blackboard: Basic approach.
Software, cloud-based:
  Trello, JIRA, GitHub Issues.
  Many more.
I use Trello (browser, iPhone, iPad).
  Can add, view, update, anytime, anywhere.
  https://trello.com/b/04MQXyLo/personal-work-tasks

## Slide 7: Big Question: How many tasks?
Personal question.
Approach: Start with 2 or 3. See how it goes.
Use a freeway traffic analogy:
  Does traffic flow best when fully packed? No.
  Same thing with your effectiveness.
Spend time consulting board regularly.
  Brings focus.
  Enables reflection, retrospection.
Use slack time effectively.

## Slide 8: Complementary Multi-tasking.

## Slide 9: Time Multipliers
Kanban assists you with these principles:
Commit some time to Important but not Urgent.
Be done-done.
Leave bread crumbs.
Complementary multi-tasking.
Leave slack in your schedule.
Not this one:
Work with synergistic people.

## Slide 10: Importance of “In Progress” Concept for you
Junior community members:
  Less control over task.
  Given by supervisor.
In Progress column: Protects you.
  If asked to take on another task, respond:
    Is this important enough to become less efficient?
    Sometimes it is.

## Slide 11: (Personal) Productivity++ Initiative Ask: Is My Work _______ ?
https://github.com/trilinos/Trilinos/wiki/Productivity---Initiative